## Slide 1: Test Case Specification eTimely
Matt Korte, Caleb Obi, Chris Gumieny & Samia Chowdhury

## Slide 2: Introduction
Testing will pass if all expected results / postconditions are met after a test is run
Testing will fail if any results / postconditions are not met, or are different than expected
Entry/Exit Criteria: Begin each phase on after another, exit when all tests pass
Suspension/Resumption Criteria: If a test fails, suspend testing and resume after investigation
Risks/Issues: Incorrect data input, as well as database limitations
2

## Slide 3
Database Setup
3
DBS-00 – Entirely clearing the database
DBS-01 – Creating a verified business account
DBS-02 – Creating a verified staff account
DBS-03 – Creating but not verifying a business account
DBS-04 – Entering 3 availabilities for a staff user
DBS-05 – Creating but not verifying a staff account
DBS-06 – Entering a single availability for a staff user
DBS-07 – Entering 7 availabilities for a staff user
Notes: Chris

## Slide 4
Functional Test Case:
Business Sign Up with Existing Email
Testing each all functionalities in any possible case
Clearing database before each test, then adding specific data if needed
Test Case ID | Title | Description
TC-2 | Business Sign Up with Existing Email | Test creating a business account with an existing email
TC-16 | Announcement Creation | Test creating an announcement on the “Create Announcement” with valid input.
TC-58 | Schedule Creation: Schedule an Employee that is Available | Create a shift for an employee during the time that they are available.
Functional Testing Approach
4
Notes: Chris

## Slide 5
Functional Test Case:
Business Sign Up with Existing Email
Test Case ID: TC-2 |  | Test Case Name: Business Sign Up with Existing Email
Created By: Samia Chowdhury |  | Date Created: 4/2/2022
Last Updated By: Chris Gumieny |  | Last Revision Date: 4/3/2022
Priority | High | 
Preconditions | User is on the business sign up page | 
Postconditions | User is unable to create a business account | 
Test Steps | Navigates to the sign-up page Enter “eTimelyTest” in the company name field Enter “etimelyTest@gmail.com” in the company email field Enter “Pass1234” in the password and confirm password field Check the “Agree to Terms and Conditions” checkbox Click “Create Account” to create a new business account | 
Expected Results | An error message displays saying “Email is already in use” User is prompted to use a different email that isn’t already in use Business account cannot be created with an existing email address | 
5
Notes: Chris

## Slide 6
Test Case ID: TC-16 |  | Test Case Name: Announcement Creation
Created By: Matt Korte |  | Date Created: 4/2/2022
Last Updated By: Matt Korte |  | Last Revision Date: 4/3/2022
Priority | Medium | 
Preconditions | DBS-00 DBS-01 Signed into account created in DBS-01 | 
Postconditions | New announcement is uploaded to database | 
Test Steps | Navigate to the announcements page Enter “This is an announcement” in the title field Enter “This announcement is being written as a test to ensure that this functionality is working as expected” details section Press the “Send” button | 
Expected Results | Announcement is added to the database Announcement should be able to be viewed by the business user as well as all associated staff user on the announcement view page The page is refreshed, and the form entries are cleared | 
Functional Test Case:
Announcement Creation
6
Notes: Chris

## Slide 7
Test Case ID: TC-58 |  | Test Case Name: Schedule an Employee that is Available
Created By: Chris Gumieny |  | Date Created: 4/1/2022
Last Updated By: N/A |  | Last Revision Date: N/A
Priority | High | 
Preconditions | DBS-00, DBS-01, and DBS-02 have been completed Perform steps of TC-45 User is signed into account created in DBS-01 | 
Postconditions | The shift is added to the database. | 
Test Steps | Click on the “Tech Support” tab on the schedule. Click on the timeslot for April 20, 2022, at 8:00am. In the “Employee” dropdown, select “Dave Smith (Tech Support).” Click the “Confirm” button. Wait 2 seconds for the “Success” message to disappear. | 
Expected Results | An alert that says “Success! Shift has been saved.” The window refreshes the schedule page. The newly added shift is shown in the “Tech Support” tab on April 20, 2022. | 
Functional Test Case:
Schedule an Available Employee
7
Notes: Chris

## Slide 8
  Non-functional testing will test all the features performance, reliability, security, and portability to ensure the application will work as intended. Individuals testing the system will follow the instructions for each test case detailed in this section.
Non-Functional Testing Approach
Test Case ID | Title | Description
TC-73 | Business Account Password Encryption | All passwords for business accounts that are saved in the database will be hashed with the bycrpt algorithm to ensure we are securely saving users password.
8
Notes: Chris

## Slide 9
Non-Functional Test Case:
Password Encryption
Test Case ID: TC-73 |  | Test Case Name: Business Account Password Hashing
Created By: Caleb Obi |  | Date Created: 4/1/2022
Last Updated By: Chris Gumieny |  | Last Revision Date: 4/3/2022
Priority | High | 
Preconditions | DBS-00 DBS-01 | 
Postconditions | The hashed password will be shown in the firebase console. | 
Test Steps | Enter “eTimelyTest” in the “Company Name” field. Enter etimelyTest@gmail.com into the “Email” field. Enter “Pass1234” into the “Password” and “Confirm Password” fields. | 
Expected Results | The hashed password will be shown in the firebase console. | 
9
Notes: Chris

## Slide 10
  Integration testing will test all the modules and components and external software utilized in eTimely web application to ensure they work as intended when integrated into our application.
Integration Testing Approach
Test Case ID | Title | Description
TC-77 | Generating JWT Access Token for Authentication - Successful | Attempt to login into the eTimely application and verify that JWT generates an access token that will be sent
10
Notes: Chris

## Slide 11
Test Case ID: TC-77 |  | Test Case Name: Generating JWT Access Token for Authentication - Successful
Created By: Caleb Obi |  | Date Created: 4/1/2022
Last Updated By: Chris Gumieny |  | Last Revision Date: 4/5/2022
Priority | Low | 
Preconditions | User on sign in page | 
Postconditions | Stored access tokens in local storage | 
Test Steps | 1. Navigate to the home page 2. Click on “Sign In” button in the home page 3. Enter “etimelyTest@gmail.com” in the email address field. 4. Enter “Pass1234” in the password field 5. Check local storage for generated access token | 
Expected Results | Json web tokens (JWT) will generate a one-time access token The access token will be stored in the user’s local storage. The access token will be checked for permissions to access pages in the application. | 
Integration Test Case:
Generating JWT Access Token
11
Notes: Chris

## Slide 12
  System testing will include tests of all functionalities from start to finish using specified parameters. This is to ensure that the eTimely web application as a whole works as intended.
System Testing Approach
Test Case ID | Title | Parameters | 
TC-90 | Business User: Invite Staff Member | First Name: | Dave
 |  | Last Name: | Smith
 |  | Email: | etimelyStaff@gmail.com
 |  | Role: | Manager
TC-100 | Staff User: Sign Up | Password: | Test1234
12
Notes: Chris

## Slide 13
Test Case ID: TC-90 |  | Test Case Name: Business User: Invite Staff Member
Created By: Chris Gumieny |  | Date Created: 4/4/2022
Last Updated By: |  | Last Revision Date:
Priority | High | 
Preconditions | Follow the steps in TC-85. | 
Postconditions | The entered information is added to the database under an “Inactive” user. An invitation email is sent to the submitted email. | 
Parameters | First Name: the first name of the invited staff member Last Name: the last name of the invited staff member Email: the email of the invited staff member Role: the assigned role of the invited staff member | 
Test Steps | On the sidebar, click the “Team” tab and then click the “Team Management” tab. Click the “Invite Staff Member” button. Enter [First Name] in the “First Name” field. Enter [Last Name] in the “Last Name” field. Enter [Email] in the “Email” field. Select [Role] in the “Role” field. Click the “Invite” button. Click the “OK” button on the alert. | 
Expected Results | An alert that says, “Success, Invitation was sent successfully.” The invited user appears on the team table. | 
System Test Case:
Invite Staff Member
13
Notes: Chris

## Slide 14
Test Case ID: TC-100 |  | Test Case Name: Staff User: Sign Up
Created By: Chris Gumieny |  | Date Created: 4/4/2022
Last Updated By: |  | Last Revision Date:
Priority | High | 
Preconditions | Follow the steps in TC-90. | 
Postconditions | The staff account is now identified as “Active” in the database, and the user will now be able to log in normally. | 
Parameters | Password: the password for the newly created staff account | 
Test Steps | In the invitation email, click the “Set your password” button. Enter [Password] into the “Password” and “Confirm Password” fields. Click the “I agree to the Terms and Conditions” check box. Click the “Set my password” button. | 
Expected Results | The user is taken to the login page. | 
System Test Case:
Staff Sign Up
14
Notes: Chris

## Slide 15: Questions
15